PARENTS APPLICATION/Leftovers

Download must be limited to 2 downloads per child (1 download per parent).

LOGO:

ANDROID: Main pp logo not fitting in circle:

ISO:	Works

HOME/MY PROFILE:

1/Child’s photo registers when loaded from Admin site, not from app. When you edit any information & save

photo disappears but comes back when you log back in.

2/pickup person’s photo not working.

APPOINTMENT CENTER:

1/Reschedule for Same appointment: options needed: date/time.

2/ in Upcoming : reschedule Allowed but only 24 hrs before the confirmed date.

3/ In Upcoming: change Wordings: 2 days later/ 3 hours later	In 2 days        or In 3 hours etc…..

GLITCHES:

1/Admin sent reschedule request.. but on app, it doesn’t allow to accept or reschedule.. just says pending in

Apoointment area.

2/when request is accepted by admin, it goes confirmed on both admin & parent site but doesn’t allow for

Resechedule..

PRESET: Still under construction

MY MESSAGES:

PDF & DOC files sent via admin center=OK. App does not receive, only receives photos.

It doesn’t have permission from app To download.

MINICLUB:

Option “Un-register” MISSING

Time does not match the one in admin center.

Deadline is 2 days before start date. After cannot unregister.

Correct tranlation:

French : In Mon Profile:

Edit part: 	food restriction/health issues ===does not translate

Personnes Autorisees===its written ramasser la personne d’authrorisation.. should be PERSONNES AUTORISEE

Put S in Problèmes

Translation needed for French :		 IMSinfo Vous a Envoyé un Nouveau Message

IOS GLITCHES

IOS: Notification bell not working.

Keep getting logged out of app. When I do an action like back button or appointment, it logs me out.

IOS: Back button glitches.

NEW Appointment: choice is still there, should only got to admin not anyone else

On app store, all the work is showing,

please remove all that: